# Resume Intake Epic (M05) — Implementation Plan

Module: M05 – Resume Intake | Individual Resume Upload

Related module: M16 – Compliance & Consent (consent-capture scope only)

Prepared: 2026-07-14

Status: Planning — not yet implemented

# Constraints

The database already exists. No migrations are created or required.

Implementation uses existing tables only: candidates, resumes, resume_parse_attempts, candidate_consent, encryption_keys, campaign_candidates, campaign_candidate_stage_history, celery_task_log, document_processing_stage_executions, platform_config, audit_log, circuit_breaker_state.

Dependent modules that aren't fully built yet (e.g. jurisdiction consent configuration, an admin key-rotation UI) are satisfied with seeded rows read through the repository layer, not new admin surfaces.

The plan is broken into small, independently testable phases — each phase can be verified in isolation (unit test, direct service call, or a single API call) without depending on a later phase being complete.

# Phase 0 — Config & Enum Foundations

Objective: Get every constant value and audit vocabulary the rest of the epic needs into the existing tables/enums before any service code is written.

Files to modify:

app/enums/constants.py — add RESUME_UPLOADED, CONSENT_RECORDED, UPLOAD_BLOCKED_ERASURE_REQUEST to ActionType; add CANDIDATE, RESUME, CONSENT to EntityType

app/seeds/seed_platform_config.py — add rows: RESUME_MAX_SIZE_MB, CONSENT_VERSION, JURISDICTION_CONSENT_CONFIG (JSON-encoded string, since platform_config.value is String not JSONB — parsed/serialized at the application layer, no schema change)

Files to create:

app/seeds/seed_encryption_key.py — inserts one ACTIVE row into the existing encryption_keys table (purpose=CANDIDATE_PII)

Components reused: existing PlatformConfig model/table, existing seed-script pattern (seed_users.py / seed_platform_config.py)

Expected outcome: Querying platform_config returns all keys the epic needs; ActionType/EntityType importable with new members; one active EncryptionKey row exists.

Risks: Storing JURISDICTION_CONSENT_CONFIG as a JSON string in a plain String column has no type safety — a malformed manual edit breaks parsing silently until a consumer hits it. Acceptable tradeoff given "no migrations."

# Phase 1 — Encryption Service Foundation

Objective: Stand up PII encryption and dedup-hashing as a standalone, independently testable capability, with no dependency on Candidate/Resume code yet.

Files to modify: none

Files to create:

app/repositories/encryption_key_repository.py — get_active_by_purpose, get_rotating_by_purpose over the existing encryption_keys table

app/core/encryption.py — resolves raw key bytes from .env/candidate_pii_key by key_alias

app/core/encryption_service.py — EncryptionService.encrypt(value, purpose), .generate_hash(value) (MD5, normalized), ACTIVE→ROTATING fallback logic per KeyStatus

Components reused: EncryptionKey model/table, cryptography library (already in requirements.txt, unused until now), HashService's SHA-256 pattern as structural template

Expected outcome: Unit-testable in isolation — encrypt/decrypt round-trips correctly, hash is deterministic and normalized, fallback to ROTATING key works when no ACTIVE row exists, clean error raised when neither exists. No HTTP surface yet.

Risks: Key material sourced from a single .env value is a single point of failure — losing it makes all encrypted PII permanently unrecoverable. Real KMS integration is a follow-up hardening item, not a blocker for MVP.

# Phase 2 — Consent Repository & Service

Objective: Make consent capture a real, callable capability, independently testable against a seeded candidate row before CandidateService exists.

Files to modify: none

Files to create:

app/repositories/consent_repository.py — create (insert-only), get_latest_by_candidate

app/services/compliance/consent_service.py — record_consent(candidate_id, source, jurisdiction, ip_address, user_agent), is_adequate(candidate_id, jurisdiction)

Components reused: CandidateConsent model/table, PlatformConfig/ConfigRepository for version lookups

Expected outcome: Testable by seeding one dummy candidates row directly and confirming record_consent inserts correctly and is_adequate correctly flags stale versions.

Risks: CandidateConsent.consent_source is a free String(100), not a DB enum — a typo'd source value silently breaks later aggregation. Mitigate with an application-level constant set even though the column can't be constrained without a migration.

# Phase 3 — Candidate Repository & Service

Objective: Deliver the atomic "create a candidate with encrypted PII + consent, or safely reuse an existing one" capability — the hard-blocker convergence point.

Files to modify: none

Files to create:

app/repositories/candidate_repository.py — get_by_email_hash, create, update_erasure_fields

app/services/resume/candidate_service.py — CandidateService.get_or_create(...): checks email_hash for existing/erasure-blocked candidates, encrypts via EncryptionService, hashes via EncryptionService.generate_hash, inserts Candidate + calls ConsentService.record_consent in one transaction, rolls back both on any failure

Components reused: EncryptionService (Phase 1), ConsentService (Phase 2), Candidate model/table, existing try/except: repo.rollback(); raise transaction pattern

Expected outcome: Callable directly with test candidate data — full_name_encrypted/email_encrypted populated, plaintext never appears in logs or return values, email_hash correctly dedupes, erasure-blocked candidates rejected, a consent row always exists whenever a candidate row does.

Risks: email_hash has a UNIQUE constraint — concurrent uploads of the same candidate race on insert. Needs the same IntegrityError/SAVEPOINT-scoped catch-and-retry pattern SkillRepository.upsert_unknown_skill already uses.

# Phase 4 — File Validation Service

Objective: Build format/size/integrity checks as a pure, DB-independent capability, fully unit-testable with sample files before touching storage.

Files to modify:

requirements.txt — add a magic-byte MIME library (e.g. python-magic); none exists today

Files to create:

app/services/resume/file_validation_service.py — FileValidationService.validate(file_bytes, filename): magic-byte format detection vs. claimed extension, size check against RESUME_MAX_SIZE_MB, integrity/corruption/password-protection check per format (pypdfium2/python-docx/Pillow open-attempt)

Components reused: PlatformConfig/ConfigRepository for the size limit, the open-attempt pattern already used in TextExtractionService

Expected outcome: Unit-testable with a fixture set (valid PDF/DOCX/PNG/JPEG, mislabeled file, oversized file, password-protected PDF, truncated/corrupt file) — each returns the specific rejection reason required.

Risks: PNG/JPEG resumes can be validated but cannot be parsed into text later without an OCR engine — no OCR library exists in requirements.txt. Flagged now; addressed as a scoping decision in Phase 8.

# Phase 5 — Resume Repository & Upload Service (Sync Leg Only)

Objective: Wire file storage + candidate creation + resume record creation into one orchestrated flow — deliberately stopping short of Celery so this phase is testable on its own.

Files to modify: none

Files to create:

app/repositories/resume_repository.py — create, get_by_id, get_active_by_candidate, record_parse_attempt

app/services/resume/resume_service.py — ResumeService.upload(...): FileValidationService.validate → StorageService.upload_file → CandidateService.get_or_create → ResumeRepository.create (parse_status=PENDING)

Components reused: FileValidationService (Phase 4), CandidateService (Phase 3), existing StorageService/get_storage_service (Supabase-backed, unchanged), Resume model/table

Expected outcome: Callable directly with a sample file + candidate payload — file lands in the storage bucket, resumes row created with correct file_path/file_hash/file_format, parse_status sits at PENDING.

Risks: If storage upload succeeds but the subsequent DB insert fails, the file is orphaned in the bucket with no DB row referencing it. No cleanup job exists — accepted risk, matching current JD-upload behavior.

# Phase 6 — Campaign-Candidate Pipeline Hardening

Objective: Fix two known correctness gaps in the existing pipeline-entry code (fake idempotency key, missing stage history, race-prone cap check) so the resume flow can safely reuse it — testable against the *existing* manual "add candidate" feature without touching Resume Intake at all.

Files to modify:

app/repositories/campaign_candidate_repository.py — add a stage-history insert method; add an idempotency-aware create (return existing row on key collision)

app/repositories/CampaignRepository.py — add a SELECT ... FOR UPDATE locking read for the cap check

app/services/campaign/campaign_candidate_service.py — replace the placeholder idempotency_key=str(uuid.uuid4()) with a deterministic hash of campaign_id+candidate_id+resume_id; insert the stage-history row in the same transaction; use the locking repository call for the cap check

Files to create: none

Components reused: the entire existing CampaignCandidateService/CampaignCandidateRepository

Expected outcome: Existing POST /campaign-candidates behavior unchanged from the caller's perspective, but now retry-safe and race-safe; a new campaign_candidate_stage_history row appears for every insert. Existing tests for this route must still pass.

Risks: This is the one phase touching a shared, already-in-production service. Regression risk on the existing "manually add candidate to campaign" feature — needs existing test coverage re-run before and after the change.

# Phase 7 — Upload Orchestration API (Synchronous Leg End-to-End)

Objective: Expose the first real HTTP endpoint, chaining Phases 3–6 together, deliberately without Celery yet — a resume can be uploaded and sits at PENDING, fully testable via a real API call.

Files to modify:

app/main.py — register the new router

app/dependencies/resume.py (new, see below) — wired into the app's DI graph

Files to create:

app/schemas/resume/request.py — ResumeUploadRequest (candidate fields + consent flag, with field/consent validators)

app/schemas/resume/response.py — ResumeUploadAcceptedResponse

app/dependencies/resume.py — get_candidate_repository → get_candidate_service, get_resume_repository → get_resume_service, composed into get_resume_intake_service

app/services/resume/resume_intake_service.py — orchestrates: campaign ACTIVE/cap/duplicate validation (reusing hardened CampaignCandidateService, resequenced to run before storage) → ResumeService.upload → CampaignCandidateService.create_campaign_candidate → AuditService.log(RESUME_UPLOADED)

app/api/routes/resume_routes.py — POST /resumes

Components reused: everything from Phases 0–6; require_roles(HR_ADMIN, RECRUITER); APIResponse envelope

Expected outcome: A real POST /airs/resumes call with a valid file + candidate payload produces a candidates row, a resumes row (PENDING), a campaign_candidates row (UPLOADED, with stage history), a candidate_consent row, and an audit_log entry — verifiable via a Postman/pytest call, no Celery involved yet.

Risks: Without the Celery enqueue wired in yet, every uploaded resume permanently sits at PENDING until Phase 8 lands — fine for testing this phase in isolation, but don't expose this phase to production users standalone.

# Phase 8 — Resume Processing Pipeline & RESUME_PARSE Celery Task

Objective: Add the async leg — text extraction and structured parsing — completing the upload's actual purpose, and wire the enqueue call from Phase 7 into it.

Files to modify:

app/core/celery_app.py — register the new task module in conf.imports

app/services/document_processing/text_extraction_service.py — generalize dispatch from JDSourceFormat-only to also handle FileFormat (PDF/DOCX; PNG/JPEG deferred — see risk)

app/services/resume/resume_intake_service.py — add the actual .delay() call now that the task exists

Files to create:

app/services/resume/resume_processing_context.py — dataclass mirroring JDProcessingContext

app/services/resume/resume_processing_pipeline.py — ResumeProcessingPipeline: text extraction → Gemini-based structured parse (new prompt/schema) → writes Resume.parsed_json/parse_confidence_score/parser_version/page_count/ocr_used → logs each attempt to ResumeParseAttempt

app/tasks/resume_processing_tasks.py — process_resume_document task, structurally copied from process_jd_document (dual sessions: business writes vs. StageExecutionService stage tracking with document_type=DocumentType.RESUME)

Components reused: StageExecutionService/DocumentProcessingRepository (already document-type-agnostic, no changes needed), CeleryTaskLogService, GeminiExtractionService pattern, AuditService

Expected outcome: Triggering the task against an uploaded PDF/DOCX resume produces a populated parsed_json, parse_status=PARSED, a ResumeParseAttempt row, and a full set of document_processing_stage_executions rows — testable by invoking the task directly against a fixture resume, without needing the HTTP layer.

Risks: PNG/JPEG resumes cannot be meaningfully parsed in this phase — there is no OCR library in requirements.txt (only Pillow, which can open/validate images but not extract text). Recommend scoping this phase's parsing to PDF/DOCX only, with image-format resumes landing in a clearly flagged failed/manual-review state until an OCR dependency is added as separately-scoped follow-up work.

# Phase 9 — Processing Status Polling Endpoint

Objective: Let the frontend poll upload progress, closing the loop opened in Phase 7/8.

Files to modify: none beyond the router file below

Files to create:

Extend app/schemas/resume/response.py — ResumeProcessingStatusResponse (reuse StageProgress from the JD schemas if generic enough — it already is document-type-agnostic in shape)

app/services/resume/resume_processing_status_service.py — combines CeleryTaskLogRepository + DocumentProcessingRepository reads, mirroring JDProcessingStatusService

Add GET /resumes/processing-status/{task_id} to app/api/routes/resume_routes.py

Components reused: CeleryTaskLogRepository, DocumentProcessingRepository — both already generic

Expected outcome: Polling mid-processing shows per-stage progress; polling after completion shows PARSED/FAILED with the final parsed_json reference — testable by polling during/after a Phase 8 task run.

Risks: Low. Prefer a parallel, resume-specific status service over a shared generalized one unless duplication becomes a real maintenance problem — avoids coupling JD status polling to resume status polling.

# Phase 10 — Error Handling, Exception Types & Retry Safety

Objective: Turn every validation/orchestration failure into the specific, actionable error the epic's error-handling story requires, and confirm retries are now safe.

Files to modify:

app/exception_handler/handlers.py — register handlers for the new exception types

app/main.py — add the new app.add_exception_handler(...) registrations

Files to create:

app/exceptions/resume_exceptions.py — distinct exception subclasses: unsupported format, size exceeded, corrupt/password-protected file, campaign paused/closed, cap reached, duplicate candidate, encryption unavailable, storage unavailable — following the CampaignException/DuplicateJDException pattern

Components reused: the existing two-tier exception architecture (app/exceptions/ + app/exception_handler/)

Expected outcome: Hitting the upload endpoint with each bad-input scenario returns the exact, distinguishable message the epic specifies; resubmitting the same payload after a transient failure (via Phase 6's real idempotency key) returns the existing record instead of creating a duplicate.

Risks: Low, mechanical phase — main risk is missing one of the eight specified failure scenarios and letting it fall through to a generic 500. Verify all eight explicitly before closing this phase.

# Phase 11 — Infra Resilience: Circuit-Breaker Tracking (Stretch)

Objective: Start populating the already-existing circuit_breaker_state table on repeated storage/encryption failures, without yet building the email-alerting half (no infrastructure exists for that today).

Files to modify:

app/services/resume/resume_service.py — on StorageException/encryption failure, increment circuit_breaker_state.failure_count for the relevant service_name, transition to OPEN past failure_threshold

Files to create:

app/repositories/circuit_breaker_repository.py — get_by_service_name, increment_failure, reset, over the existing circuit_breaker_state table

Components reused: CircuitBreakerState model/table (schema-complete, currently unused), AuditService (log the OPEN transition here instead of emailing, since no email module exists yet)

Expected outcome: Repeated simulated storage failures flip the row to OPEN and produce an audit log entry — verifiable by querying circuit_breaker_state directly after inducing failures in a test environment.

Risks: Without email alerting, this phase has no human-visible surface beyond a DB query or the audit log — low priority. Consider deferring past initial launch.

# Phase Summary

| Phase | Focus | Depends on | New HTTP surface |
| --- | --- | --- | --- |
| 0 | Config & enum foundations | — | No |
| 1 | Encryption service | Phase 0 | No |
| 2 | Consent repository & service | Phase 0 | No |
| 3 | Candidate repository & service | Phases 1–2 | No |
| 4 | File validation service | Phase 0 | No |
| 5 | Resume repository & upload service (sync) | Phases 3–4 | No |
| 6 | Campaign-candidate pipeline hardening | — (parallelizable with 1–5) | No (existing route only) |
| 7 | Upload orchestration API | Phases 3–6 | Yes — POST /resumes |
| 8 | Resume processing pipeline & Celery task | Phase 7 | No (extends existing endpoint) |
| 9 | Processing status polling endpoint | Phase 8 | Yes — GET /resumes/processing-status/{task_id} |
| 10 | Error handling & retry safety | Phase 7 | No (hardens existing endpoint) |
| 11 | Circuit-breaker tracking (stretch) | Phase 5 | No |